West Creek Roadwork

# Three Phase Plan for West Creek Road Repairs

|  |  |  |
| --- | --- | --- |
|  | Complete by | Summer 2024  |
| □ | Fall 2022 |                 Repair/replace sections of guide rail between Cabin Club & Lian Dr                Inhouse base repair                Pipe and inlet work                         Spot surface patching                     Finalize engineering for slope stabilization |
| □ | Summer 2023 |                 Bid and complete slope stabilization                 Return roadway to two lane traffic |
| □ | Summer 2024 |                 Resurface roadway |
| □ | **NOTE** | This timeline is for illustrative use only. These plans are tentative and dependent on varying factors.  |